TE Connectivity: Migration from Tableau to Power BI/Fabric

Phase 2 – Milestone 1: Rationalization Recommendations

October 2, 2026

Gate 1 – Estate Assessment & Rationalization

As part of Milestone M1, Capgemini will assess the Tableau current state, including available inventory, metadata, lineage, usage, and complexity information for Tableau workbooks, published Tableau Data Sources, and Tableau Prep Flows, and provide rationalization/disposition recommendations.

The assessment will be based on information and metadata reasonably available within TE's environment and inputs provided by TE, Business Units, and other applicable stakeholders.

Exit Criteria: Completion and acceptance of the M1/D1 assessment and rationalization/disposition recommendations in accordance with the applicable acceptance criteria defined in this SOW.

| ID | Deliverable Name | Acceptance Criteria |
| --- | --- | --- |
| D1 | Disposition recommendations for approximately 4750 active Tableau workbooks based on usage and other metadata. To the degree possible with available metadata, assess and provide disposition recommendations for approximately 2300 published Tableau Data Sources and approximately 1200 Tableau Prep Flows. | - Metadata analysis completed to the degree possible. - Disposition recommendation established for the assessed Tableau current state inventory. - Data source lineage, usage, and complexity assessment completed for the assessed Tableau inventory, based on available metadata and system information. - DIA architect approval. |

| Milestone ID | Target Date | Deliverables included as payment trigger |
| --- | --- | --- |
| M1 | 10/2/26 | D1 Rationalization/Disposition Recommendations including Assessment of Data Source Lineage. |

Deliverables

- Workbooks: Disposition recommendations for ~ 4,750 active Tableau workbooks

NOTE: Given TE’s BU Rationalization at workbook level, Capgemini realigned to also provide recommendations at workbook level.

  - Approach

- Exported metadata from Tableau sites using Capgemini’s Tableau Metadata Extract Agent (TME). This includes:

  - Content Metrics:

    - Data Connection counts, including Custom SQL

    - Joins & Relationships counts

    - Calculations count

    - Parameters & Filters counts

    - Worksheets & Dashboards count

  - Usage Metrics:

    - Number of views within last 180 days

    - Number of distinct users within last 180 days

    - Last Access Date

    - BU / Sector mapping per user

- Consolidated metadata across sites to one master file.

- Imported master file into Capgemini’s Asses-Rationalize-Disposition (ARD) accelerator.

- ARD processed metadata based on the below parameters & thresholds, resulting in business criticality scores upon which our rationalization recommendations are based.

- Complexity scores are also calculated to assist in project effort & wave planning.

  - Criticality Scoring (see attached file for specific criticality scores)

|  | Criticality | Thresholds (Scores) |  |  |
| --- | --- | --- | --- | --- |
| ID | Scoring Factor | Low | Medium | High |
| 1 | Distinct Users last 365 days (Tableau) | 1-199 (40) | 200-499 (70) | 500+ (100) |
| 2 | Views last 365 days | 1-2499 (40) | 2500-7499 (70) | 7500+ (100) |
| 3 | BU Reach | 1-4 (40) | 5-9 (70) | 10+ (100) |
| 4 | Last Access | 181-365 Days (40) | 31-180 Days (70) | 30 Days or Less (100) |

  - Recommendations (see separate file for specific recommendations)

| Recommendation | Criticality Score Range | Count | % of Total |
| --- | --- | --- | --- |
| Migrate/Convert | 250-400 | 978 | 20.6% |
| Retire/Decommission | <250 | 3779 | 79.4% |
| Total |  | 4757 |  |

- We are recommending migration of 978 workbooks out of 4757 currently published to Tableau Server.

- 513 workbooks with no usage in the past 365 days are recommended for immediate decommissioning.

Criticality Score Distribution

Workbook Recommendations by Site Comparison

| Tableau Site | Workbook count |  | Recommended for Migration | % Migration |  | Recommended for Retirement | % Retirement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Transportation Segment | 1,672 |  | 344 | 20.6% |  | 1,328 | 79.4% |
| Industrial Segment | 1,619 |  | 248 | 15.3% |  | 1,371 | 84.7% |
| Universal | 392 |  | 104 | 26.5% |  | 288 | 73.5% |
| Transportation Segment with Cost | 183 |  | 46 | 25.1% |  | 137 | 74.9% |
| Global Supply Chain | 179 |  | 58 | 32.4% |  | 121 | 67.6% |
| Distribution Channel Business | 173 |  | 66 | 38.2% |  | 107 | 61.8% |
| Corporate Engineering | 164 |  | 46 | 28.0% |  | 118 | 72.0% |
| Global Corporate (Finance/Audit/Legal) | 112 |  | 20 | 17.9% |  | 92 | 82.1% |
| Corporate Marketing | 90 |  | 19 | 21.1% |  | 71 | 78.9% |
| Human Resources | 75 |  | 19 | 25.3% |  | 56 | 74.7% |
| System Administration | 55 |  | 0 | 0.0% |  | 55 | 100.0% |
| Big Data Analytics | 22 |  | 4 | 18.2% |  | 18 | 81.8% |
| Industrial Segment with Cost | 16 |  | 3 | 18.8% |  | 13 | 81.3% |
| Corporate Strategy | 4 |  | 1 | 25.0% |  | 3 | 75.0% |
| Distribution Channel Business with Cost | 1 |  | 0 | 0.0% |  | 1 | 100.0% |
| Total | 4,757 |  | 978 | 20.6% |  | 3,779 | 79.4% |

Workbooks Recommendations by BU

4,235 workbooks can be assigned to 26 Business Units through content ownership BU user mapping. AUT, COR and IND own 2,405 workbooks (50.6% of the 978 recommended for migration).

| Business Unit | Total Workbooks | Recommended for Migration | % Migration | Recommended for Retirement | % Retirement |
| --- | --- | --- | --- | --- | --- |
| AUT | 1,016 | 256 | 25.2% | 760 | 74.8% |
| COR | 870 | 227 | 26.1% | 643 | 73.9% |
| Unknown (Not Mapped) | 522 | 0 | 0% | 522 | 100.0% |
| IND | 519 | 60 | 11.6% | 459 | 88.4% |
| AGM | 333 | 81 | 24.3% | 252 | 75.7% |
| ICT | 223 | 31 | 13.9% | 192 | 86.1% |
| IMS | 214 | 55 | 25.7% | 159 | 74.3% |
| DDN | 174 | 41 | 23.6% | 133 | 76.4% |
| ENG | 166 | 58 | 34.9% | 108 | 65.1% |
| AND | 148 | 55 | 37.2% | 93 | 62.8% |
| Med | 111 | 32 | 28.8% | 79 | 71.2% |
| CLS | 106 | 24 | 22.6% | 82 | 77.4% |
| CTR | 59 | 21 | 35.6% | 38 | 64.4% |
| PSS | 52 | 7 | 13.5% | 45 | 86.5% |
| PRS | 43 | 6 | 14.0% | 37 | 86.0% |
| ISG | 39 | 2 | 5.1% | 37 | 94.9% |
| AT | 35 | 4 | 11.4% | 31 | 88.6% |
| E-M | 31 | 4 | 12.9% | 27 | 87.1% |
| HIS | 21 | 3 | 14.3% | 18 | 85.7% |
| ACL | 19 | 3 | 15.8% | 16 | 84.2% |
| Pre | 15 | 1 | 6.7% | 14 | 93.3% |
| IOT | 9 | 1 | 11.1% | 8 | 88.9% |
| LPC | 8 | 3 | 37.5% | 5 | 62.5% |
| TRS | 8 | 1 | 12.5% | 7 | 87.5% |
| PFM | 7 | 2 | 28.6% | 5 | 71.4% |
| KSL | 7 | 0 | 0.0% | 7 | 100.0% |
| MOG | 2 | 0 | 0.0% | 2 | 100.0% |
| Total | 4,757 | 978 | 20.6% | 3,779 | 79.4% |

  - Complexity Scoring (see separate file for specific complexity scores)

|  |  | Complexity Thresholds (Scores) |  |  |
| --- | --- | --- | --- | --- |
| ID | Scoring Factor | Low | Intermediate | Advanced |
| 1 | Data Connections | 1 (10) | 2-3 (50) | 4+ (100) |
| 2 | Custom SQL | 0 (10) | 0 (10) | 1 (100) |
| 3 | Joins + Relationships | 0 (10) | <10 (50) | 10+ (100) |
| 4 | Calculations & LODs | <5 (10) | 5-15 (50) | >15 (100) |
| 5 | Parameters | <3 (10) | 3-5 (50) | >5 (100) |
| 6 | Filters | <5 (10) | 5-10 (50) | >10 (100) |
| 7 | Worksheets | <10 (10) | 10-19 (50) | 20+ (100) |
| 8 | Dashboards | 1-2 (10) | 3-6 (50) | 7+ (100) |
| 9 | Actions | 0 (10) | 1-5 (50) | >5 (100) |

Recommendations by Workbook Complexity

|  |  |  | Complexity Score Range |  |  |
| --- | --- | --- | --- | --- | --- |
| Recommendation | Metric | Total | Low | Intermediate | Advanced |
|  | Workbooks | 4757 | 90 – 400 | 401-674 | 675-900 |
| Migrate/Convert | Count | 978 | 289 | 556 | 133 |
|  | % | 100% | 29.5% | 56.8% | 13.6% |
| Retire/Decommission | Count | 3779 | 1640 | 1917 | 222 |
|  | % | 100% | 43.4% | 50.7% | 5.9% |

| Complexity | Workbooks | % of Total | Recommended for Migration | % of Total Migrating | Recommended for Retirement | % Migrating |
| --- | --- | --- | --- | --- | --- | --- |
| Advanced (High) | 355 | 7.5% | 133 | 13.6% | 222 | 37.5% |
| Intermediate | 2,473 | 52.0% | 556 | 56.9% | 1,917 | 22.5% |
| Low (Basic) | 1,929 | 40.6% | 289 | 29.6% | 1,640 | 15.0% |
| Total | 4,757 | 100% | 978 | 100% | 3,779 | 20.6% |

  - Findings & Insights

- Of 4,757 total workbooks published to Tableau Server, 355 are high complexity (7.5%), 2,473 intermediate (52.0%) and 1,929 low complexity (40.6%).

- Of 978 recommended for migration, 133 are high complexity (13.6%), 556 intermediate (56.9%) and 289 low complexity (29.6%).

- Migrating workbooks have an average of 37 worksheets, 5.9 dashboards, 2.2 data source connections, 76.1 calculations, and 6.5 LOD expressions. Note that certain workbooks have more than 500 calculations, with the highest having 1066.

- Migrating Workbook Complexity for the Top Ten Business Units by workbook count:

|  | High | Medium | Low | Total |
| --- | --- | --- | --- | --- |
| AUT | 39 | 134 | 83 | 256 |
| COR | 33 | 129 | 65 | 227 |
| AGM | 16 | 25 | 40 | 81 |
| IND | 12 | 32 | 16 | 60 |
| ENG | 3 | 37 | 18 | 58 |
| AND | 9 | 38 | 8 | 55 |
| IMS | 2 | 39 | 14 | 55 |
| DDN | 5 | 24 | 12 | 41 |
| Med | 2 | 21 | 9 | 32 |
| ICT | 2 | 21 | 8 | 31 |
| Total | 123 | 500 | 273 | 896 |

- Migrating Workbook Complexity for the Top Ten Tableau Sites by workbook count:

- High (Advanced) complexity workbooks:

    - 355 of 4757 workbooks (7.5%), with 133 (13.6% of 978) recommended for migration.

    - Typical workbook (median): Four data connections, 56 worksheets, nine dashboards, 137 calculated fields, seven LOD expressions, nine parameters, 361 filters, and 11 actions.

    - What drives the complexity:

        - 80% use Custom SQL.

        - 86% use LOD expressions.

        - 87% have more than one data connection.

        - 50% use data blending.

        - 36% have row-level security.

    - Tableau Extensions were found to be used for data exports.

    - Several utilize advanced/customized Tableau visuals (Gantt, Polygon/Shape Charts, Lollipop Charts, Ranked Dot Plots, Heatmaps, and advanced Matrix layouts) that may require redesign or custom Power BI solutions.

    - Transportation Segment and Industrial Segment sites hold 234 of the 355 (66%). The migrating workbooks are mainly in Transportation Segment (52), Industrial Segment (30), Global Supply Chain (15) and Universal (12).

- Intermediate complexity workbooks:

  - 2,473 workbooks (52%) overall, with 556 recommended for migration (56.9% of 978).

  - Typical workbook (median): two connections, 35 sheets, four dashboards, 49 calculated fields, two LOD expressions, four parameters, 228 filters and six actions.

  - What drives the complexity:

      - 71% use LOD calculations.

      - 65% have more than one connection.

      - 42% use data blending.

      - 25% use Custom SQL.

      - 38% have row-level security.

  - Industrial Segment (1033) and Transportation Segment (724) sites hold 71% overall. The migrating workbooks are mainly in Transportation Segment (170), Industrial Segment (155) and Universal (48).

- Basic/Low complexity workbooks:

- 1,929 workbooks (40.6%) overall, with 289 recommended for migration (29.6% of 978).

- Typical workbook (median): one connection, six sheets, one dashboard, seven calculated fields, 14 filters, and no LOD calculations, parameters or actions.

- What drives the complexity:

  - 62% are fully live connections.

  - 18% use Custom SQL.

  - 5% use data blending.

  - 10% have row-level security.

- Transportation Segment (818) and Industrial Segment (484) sites together hold 67%. The migrating workbooks are mainly in Transportation Segment (122), Industrial Segment (63) and Universal (44).

  - Reconciliation with TE BU Rationalization Results

TE is in the process of having its Business Units review and disposition Tableau workbooks to Migrate or Retire.  Capgemini has reviewed TE’s results to date and compared them to our above recommendations. It is important to note that TE’s list has 393 more workbooks than what currently is published to Tableau Server.

A combined list perspective.

|  |  | TE Dispositions |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Keep | Retire | Pending | Not in TE |  |  |
| ARD | Migrate | 479 | 280 | 217 | 2 | 978 | 4757 |
|  | Retire | 749 | 1458 | 1469 | 103 | 3779 | ARD Total |
|  | Not in ARD | 41 | 309 | 148 |  | 498 |  |
|  |  | 1269 | 2047 | 1833 |  | 5150 \ 5255 | Total Combined |
|  |  |  |  |  |  | TE Total |  |

The charts in percentages:

|  |  | TE Dispositions |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Keep | Retire | Pending | Not in TE |  |  |
| ARD | Migrate | 10% | 6% | 5% | 0% | 21% | 4757 |
|  | Retire | 16% | 31% | 31% | 2% | 79% | ARD Total |
|  | Not in ARD | 1% | 6% | 3% |  | 10% |  |
|  |  | 27% | 43% | 38% |  | 5150 \ 5255 | Total Combined |
|  |  |  |  |  |  | TE Total |  |

The green highlights are the areas where the TE and Capgemini dispositions agree.  The yellow highlights workbooks to migrate that are not in both tables.

- Embedded Data Sources within Tableau Workbooks

  - Approach

- Exported metadata from Tableau sites using Capgemini’s Tableau Metadata Extract Agent (TME). This includes:

  - Associated Workbooks

  - Data Source Connection Type

  - Databases

  - Tables

- Consolidated metadata across sites to one master file.

- Integrated our workbook recommendations.

  - Recommendations

We are recommending migration of 1202 (29.9%) of the 4023 embedded Tableau Data Sources based on their association with 667 unique workbooks recommended for migration.

Data Sources by Type and Recommendation

| Data Source Type | Data Sources | Migrate | % Migrate | Retire | % Retire |
| --- | --- | --- | --- | --- | --- |
| Embedded | 4,023 | 1,202 | 29.9% | 2,821 | 70.1% |
| Published | 1,027 | 449 | 43.7% | 578 | 56.2% |
| Embedded and Published | 25 | 19 | 76.0% | 6 | 24.0% |
| Total | 5,075 | 1,670 | 32.9% | 3,404 | 67.1% |

Notes: “Embedded and Published” represents 25 data sources that exist both as a published data source and as an embedded copy with the same name in the same site.

Embedded Data Sources Recommendations by Connection Type

| Connection Type | Embedded Data Sources | Migrate | % Migrate | Retire | % Retire |
| --- | --- | --- | --- | --- | --- |
| Amazon Redshift | 1,197 | 298 | 24.9% | 899 | 75.1% |
| SQL Server | 867 | 409 | 47.2% | 458 | 52.8% |
| Microsoft Excel | 841 | 214 | 25.4% | 627 | 74.6% |
| SharePoint / OneDrive - Excel | 198 | 50 | 25.3% | 148 | 74.7% |
| Oracle | 153 | 26 | 17.0% | 127 | 83.0% |
| Hyper Extract (extract / Prep flow output) | 144 | 23 | 16.0% | 121 | 84.0% |
| PostgreSQL | 137 | 34 | 24.8% | 103 | 75.2% |
| Denodo | 97 | 33 | 34.0% | 64 | 66.0% |
| Text File (CSV) | 97 | 27 | 27.8% | 70 | 72.2% |
| Multiple databases | 79 | 26 | 32.9% | 53 | 67.1% |
| SAP HANA | 59 | 17 | 28.8% | 42 | 71.2% |
| Databricks | 43 | 8 | 18.6% | 35 | 81.4% |
| Unresolved | 36 | 13 | 36.1% | 23 | 63.9% |
| Excel / CSV files (mixed) | 23 | 9 | 39.1% | 14 | 60.9% |
| Statistical File | 17 | 12 | 70.6% | 5 | 29.4% |
| Other connection types (11) | 35 | 3 | 8.6% | 32 | 91.4% |
| Total | 4,023 | 1,202 | 29.9% | 2,821 | 70.1% |

Embedded Data Sources Recommendations by Connection Type

| Connection Type | Embedded DS (Migrate) | Workbooks Using | Workbooks Migrating | % Migrating | Workbooks Retiring | % Retiring |
| --- | --- | --- | --- | --- | --- | --- |
| SQL Server | 409 | 851 | 518 | 60.9% | 333 | 39.1% |
| Amazon Redshift | 298 | 788 | 371 | 47.1% | 406 | 51.5% |
| Microsoft Excel | 214 | 567 | 257 | 45.3% | 309 | 54.5% |
| SharePoint / OneDrive - Excel | 50 | 155 | 74 | 47.7% | 81 | 52.3% |
| PostgreSQL | 34 | 118 | 58 | 49.2% | 60 | 50.8% |
| Denodo | 33 | 102 | 38 | 37.3% | 64 | 62.7% |
| Text File (CSV) | 27 | 75 | 36 | 48.0% | 39 | 52.0% |
| Multiple databases | 26 | 120 | 36 | 30.0% | 82 | 68.3% |
| Oracle | 26 | 87 | 38 | 43.7% | 49 | 56.3% |
| Hyper Extract (extract / Prep flow output) | 23 | 66 | 33 | 50.0% | 33 | 50.0% |
| SAP HANA | 17 | 79 | 31 | 39.2% | 48 | 60.8% |
| Unresolved | 13 | 33 | 16 | 48.5% | 17 | 51.5% |
| Statistical File | 12 | 12 | 12 | 100.0% | 0 | 0.0% |
| Excel / CSV files (mixed) | 9 | 20 | 13 | 65.0% | 7 | 35.0% |
| Other (3) | 11 | 34 | 12 | 35.3% | 22 | 64.7% |
| Total | 1,202 | 3,107 | 1,543 | 49.7% | 1,550 | 49.9% |

Embedded Data Sources Recommendations by Server (Top 20)

| Server | Connection | Embedded Data Sources | Migrate | % Migrate | Retire | % Retire |
| --- | --- | --- | --- | --- | --- | --- |
| te-aws-eda-selfservice-common-redshiftcluster.cq3kjbx2... | Amazon Redshift | 728 | 196 | 26.9% | 532 | 73.1% |
| coe-dw-prod.database.windows.net | SQL Server | 325 | 200 | 61.5% | 125 | 38.5% |
| te-aws-eda-redshiftcluster.cdtpvwbthvii.us-east-1.reds... | Amazon Redshift | 291 | 69 | 23.7% | 222 | 76.3% |
| te-aws-ind-analytics-redshiftcluster.ciirnb83swca.us-e... | Amazon Redshift | 163 | 36 | 22.1% | 127 | 77.9% |
| dvprod | Denodo | 113 | 40 | 35.4% | 73 | 64.6% |
| solar_gdwp2 | Oracle | 110 | 19 | 17.3% | 91 | 82.7% |
| us194db146 | SQL Server | 73 | 24 | 32.9% | 49 | 67.1% |
| solar | Oracle | 56 | 13 | 23.2% | 43 | 76.8% |
| tsfincoe | SQL Server | 51 | 33 | 64.7% | 18 | 35.3% |
| te-aws-eda-selfservice-common-redshiftcluster-dev.cypz... | Amazon Redshift | 42 | 6 | 14.3% | 36 | 85.7% |
| cnda1db001 | SQL Server | 42 | 4 | 9.5% | 38 | 90.5% |
| us194ap012 | PostgreSQL | 42 | 4 | 9.5% | 38 | 90.5% |
| usdcadb132 | SQL Server | 39 | 23 | 59.0% | 16 | 41.0% |
| usx34db103 | SQL Server | 34 | 18 | 52.9% | 16 | 47.1% |
| de512db006 | SQL Server | 32 | 8 | 25.0% | 24 | 75.0% |
| hanahp1 | SAP HANA | 32 | 8 | 25.0% | 24 | 75.0% |
| te-eda-prod.cloud.databricks.com | Databricks | 31 | 8 | 25.8% | 23 | 74.2% |
| us194db116 | SQL Server | 28 | 0 | 0.0% | 28 | 100.0% |
| hanapm1 | SAP HANA | 26 | 9 | 34.6% | 17 | 65.4% |
| ded14ap287 | SQL Server | 25 | 9 | 36.0% | 16 | 64.0% |
| Other servers (91) | Various | 485 | 155 | 32.0% | 330 | 68.0% |

Embedded Data Sources by Database (Top 20)

| Database | Connection | Embedded Data Sources | Migrate | % Migrate | Retire | % Retire |
| --- | --- | --- | --- | --- | --- | --- |
| teceda | Amazon Redshift | 291 | 69 | 23.7% | 222 | 76.3% |
| COE-DW-PROD | SQL Server | 273 | 167 | 61.2% | 106 | 38.8% |
| issegmentdata | Amazon Redshift | 163 | 36 | 22.1% | 127 | 77.9% |
| ss_rs_ts_aut_americas_db | Amazon Redshift | 116 | 28 | 24.1% | 88 | 75.9% |
| ss_rs_ts_sensors_db | Amazon Redshift | 108 | 43 | 39.8% | 65 | 60.2% |
| ss_rs_ts_ict_db | Amazon Redshift | 102 | 14 | 13.7% | 88 | 86.3% |
| ss_rs_cs_common_db | Amazon Redshift | 96 | 31 | 32.3% | 65 | 67.7% |
| te_global_data | Denodo | 88 | 26 | 29.5% | 62 | 70.5% |
| workgroup | PostgreSQL | 81 | 9 | 11.1% | 72 | 88.9% |
| BPC | SQL Server | 74 | 44 | 59.5% | 30 | 40.5% |
| ss_rs_cs_channel_db | Amazon Redshift | 73 | 39 | 53.4% | 34 | 46.6% |
| ss_rs_corp_fto_db | Amazon Redshift | 59 | 8 | 13.6% | 51 | 86.4% |
| ss_rs_ts_aut_ap_digital_db | Amazon Redshift | 57 | 11 | 19.3% | 46 | 80.7% |
| ss_rs_ts_glog_global_db | Amazon Redshift | 53 | 11 | 20.8% | 42 | 79.2% |
| COE-PA-Prod-DB | SQL Server | 50 | 28 | 56.0% | 22 | 44.0% |
| IND_BA | SQL Server | 49 | 21 | 42.9% | 28 | 57.1% |
| PMP2.0 | SQL Server | 41 | 4 | 9.8% | 37 | 90.2% |
| MedicalExtracts | SQL Server | 39 | 23 | 59.0% | 16 | 41.0% |
| tedatacatalog | Databricks | 28 | 8 | 28.6% | 20 | 71.4% |
| ss_rs_ts_ict_finance_db | Amazon Redshift | 26 | 3 | 11.5% | 23 | 88.5% |
| Other databases (142) | Various | 665 | 214 | 32.2% | 451 | 67.8% |

  - Findings & Insights

- SQL Server has 409 migrating out of 867 embedded data sources (47.2%), mostly COE-DW-PROD.

- Amazon Redshift has 298 migrating out of 1197 (29.4%).

- Microsoft Excel has 214 migrating out of 841 (25.4%).

- Together these three account for 921 of 1202 recommended for migration (77%).

- Custom SQL has 319 migrating embedded data sources (26.5%).

- Transportation Segment and Industrial Segment sites hold 840 of the 1202 migrating embedded data sources (70%).

- The three most commonly-used migrating databases are teceda, COE-DW-PROD, and ss_rs_ts_sensors_db.

  - Recommendations by Databases for Migrating Embedded Data Sources

- 85 of the 162 databases still feed migrating embedded data sources; the other 77 should be retired.

- The top 10 databases hold 511 of the migrating embedded data sources–database links (61%).

- COE-DW-PROD (SQL Server) feeds 273 embedded data sources, 167 of them migrating (61%), used by 233 migrating workbook connections, so consolidate them into a few shared COE-DW-PROD semantic models.

- teceda (Redshift) has 291 embedded data sources, of which only 69 migrate (24%). Model just the subject areas the 69 needed instead of the entire database. 127 of the 291 use Custom SQL, so move that SQL into views.

- Custom SQL: teceda (127), COE-DW-PROD (100), issegmentdata (74), te_global_data (50) and PMP2.0 (41) carry the most Custom SQL in embedded data sources. Turn it into database or Lakehouse views so the logic can be reused and governed.

- Published Data Sources: Disposition recommendations for ~ 2300 published Tableau Data Sources

  - Approach

- Exported metadata from Tableau sites using Capgemini’s Tableau Metadata Extract Agent (TME). This includes:

  - Associated Workbooks

  - Data Source Connection Type

  - Databases

  - Tables

- Consolidated metadata across sites to one master file.

- Integrated our workbook recommendations.

- Prepared summary of data lineage for workbooks recommended for migration to Power BI.

  - Recommendations

We are recommending migration of 449 (19.5%) published Tableau Data Sources based on their association with 311 unique workbooks recommended for migration.

Published Data Sources Recommendations by Connection Type

| Connection Type | Total Published Data Sources | Recommended for Migration | % Migration | Recommended for Retirement | % Retirement |
| --- | --- | --- | --- | --- | --- |
| Amazon Redshift | 393 | 175 | 44.5% | 217 | 55.2% |
| SQL Server | 148 | 80 | 54.1% | 68 | 45.9% |
| Hyper Extract (extract / Prep flow output) | 135 | 45 | 33.3% | 90 | 66.7% |
| Multiple databases | 79 | 36 | 45.6% | 43 | 54.4% |
| Microsoft Excel | 59 | 27 | 45.8% | 32 | 54.2% |
| Excel / CSV files (mixed) | 47 | 23 | 48.9% | 24 | 51.1% |
| SharePoint / OneDrive - Excel | 35 | 9 | 25.7% | 26 | 74.3% |
| Denodo | 32 | 12 | 37.5% | 20 | 62.5% |
| Oracle | 31 | 12 | 38.7% | 19 | 61.3% |
| PostgreSQL | 18 | 9 | 50.0% | 9 | 50.0% |
| SAP HANA | 15 | 12 | 80.0% | 3 | 20.0% |
| Databricks | 11 | 1 | 9.1% | 10 | 90.9% |
| Text File (CSV) | 7 | 1 | 14.3% | 6 | 85.7% |
| SharePoint / OneDrive - CSV | 4 | 4 | 100.0% | 0 | 0.0% |
| OneDrive - Excel | 4 | 0 | 0.0% | 4 | 100.0% |
| SharePoint | 4 | 0 | 0.0% | 4 | 100.0% |
| MySQL | 3 | 3 | 100.0% | 0 | 0.0% |
| OData | 1 | 0 | 0.0% | 1 | 100.0% |
| Unresolved | 1 | 0 | 0.0% | 1 | 100.0% |
| Total | 1,027 | 449 | 43.7% | 578 | 56.2% |

Recommendations by Connection Type for Migrating Published Data Sources

| Connection Type | Published Data Sources (Migrate) | Workbooks Using | Workbooks Migrating | % Migrating | Workbooks Retiring | % Retiring |
| --- | --- | --- | --- | --- | --- | --- |
| Amazon Redshift | 175 | 380 | 245 | 64.5% | 134 | 35.3% |
| SQL Server | 80 | 234 | 107 | 45.7% | 127 | 54.3% |
| Hyper Extract (extract / Prep flow output) | 45 | 86 | 52 | 60.5% | 34 | 39.5% |
| Multiple databases | 36 | 108 | 60 | 55.6% | 48 | 44.4% |
| Microsoft Excel | 27 | 45 | 28 | 62.2% | 17 | 37.8% |
| Excel / CSV files (mixed) | 23 | 26 | 24 | 92.3% | 2 | 7.7% |
| SAP HANA | 12 | 63 | 12 | 19.0% | 51 | 81.0% |
| Denodo | 12 | 31 | 17 | 54.8% | 14 | 45.2% |
| Oracle | 12 | 29 | 15 | 51.7% | 14 | 48.3% |
| SharePoint / OneDrive - Excel | 9 | 17 | 11 | 64.7% | 6 | 35.3% |
| PostgreSQL | 9 | 15 | 9 | 60.0% | 6 | 40.0% |
| SharePoint / OneDrive - CSV | 4 | 28 | 9 | 32.1% | 19 | 67.9% |
| MySQL | 3 | 3 | 3 | 100.0% | 0 | 0.0% |
| Databricks | 1 | 1 | 1 | 100.0% | 0 | 0.0% |
| Text File (CSV) | 1 | 1 | 1 | 100.0% | 0 | 0.0% |
| Total | 449 | 1,067 | 594 | 55.7% | 472 | 44.2% |

Recommendations by Server for Migrating Published Data Sources

| Server | Connection | Published DS | Migrate | % Migrate | Retire | % Retire |
| --- | --- | --- | --- | --- | --- | --- |
| te-aws-eda-redshiftcluster | Amazon Redshift | 160 | 73 | 45.6% | 87 | 54.4% |
| te-aws-eda-selfservice-common-redshiftcluster | Amazon Redshift | 141 | 51 | 36.2% | 89 | 63.1% |
| coe-dw-prod.database.windows.net | SQL Server | 74 | 50 | 67.6% | 24 | 32.4% |
| te-aws-ind-analytics-redshiftcluster | Amazon Redshift | 71 | 34 | 47.9% | 37 | 52.1% |
| dvprod | Denodo | 78 | 29 | 37.2% | 49 | 62.8% |
| te-aws-hr-redshift-cluster | Amazon Redshift | 44 | 19 | 43.2% | 25 | 56.8% |
| ded14ap450 | MySQL | 13 | 13 | 100.0% | 0 | 0.0% |
| hanahp1 | SAP HANA | 16 | 12 | 75.0% | 4 | 25.0% |
| us194db146 | SQL Server | 14 | 11 | 78.6% | 3 | 21.4% |
| solar | Oracle | 20 | 10 | 50.0% | 10 | 50.0% |
| solar_gdwp2 | Oracle | 24 | 9 | 37.5% | 15 | 62.5% |
| inq69ap12 | SQL Server | 8 | 6 | 75.0% | 2 | 25.0% |
| us194ap012 | PostgreSQL | 6 | 4 | 66.7% | 2 | 33.3% |
| de510ap93 | Oracle | 5 | 4 | 80.0% | 1 | 20.0% |
| te-cf-aws-aurora-industral-segment-cluster | Amazon RDS (Aurora) | 5 | 4 | 80.0% | 1 | 20.0% |
| te-aws-eda-selfservice-common-redshiftcluster-dev | Amazon Redshift | 11 | 3 | 27.3% | 8 | 72.7% |
| derp8-aurora | Amazon RDS (Aurora) | 8 | 3 | 37.5% | 5 | 62.5% |
| usw04ap561 | SQL Server | 3 | 3 | 100.0% | 0 | 0.0% |
| acoe | Amazon Redshift | 9 | 2 | 22.2% | 7 | 77.8% |
| ibpdbp01 | Oracle | 5 | 2 | 40.0% | 3 | 60.0% |
| de512db006 | SQL Server | 3 | 2 | 66.7% | 1 | 33.3% |
| coe-dw-dev.database.secure.windows.net | SQL Server | 2 | 2 | 100.0% | 0 | 0.0% |
| inkn1pwdb0001 | SQL Server | 2 | 2 | 100.0% | 0 | 0.0% |
| te-eda-prod.cloud.databricks.com | Databricks | 11 | 1 | 9.1% | 10 | 90.9% |
| cnda1db001 | SQL Server | 8 | 1 | 12.5% | 7 | 87.5% |
| tsfincoe | SQL Server | 6 | 1 | 16.7% | 5 | 83.3% |
| usdcapwdb0001 | SQL Server | 5 | 1 | 20.0% | 4 | 80.0% |
| 163.241.119.29 | SQL Server | 4 | 1 | 25.0% | 3 | 75.0% |
| collbradq | Amazon RDS (Aurora) | 2 | 1 | 50.0% | 1 | 50.0% |
| de512db017 | Oracle | 2 | 1 | 50.0% | 1 | 50.0% |
| de512db13 | Oracle | 2 | 1 | 50.0% | 1 | 50.0% |
| de513db01 | Oracle | 2 | 1 | 50.0% | 1 | 50.0% |
| us194db156 | SQL Server | 2 | 1 | 50.0% | 1 | 50.0% |
| aw01bmxdbp001 | Amazon RDS (Aurora) | 1 | 1 | 100.0% | 0 | 0.0% |
| tlse-svr-hcim | SQL Server | 1 | 1 | 100.0% | 0 | 0.0% |
| Total - servers with migrating content (35) |  | 768 | 360 | 46.9% | 407 | 53.0% |

Recommendations by Databases for Migrating Published Data Sources

Summary

| Scope | Published DS | To Migrate | % Migrate | To Retire | % Retire |
| --- | --- | --- | --- | --- | --- |
| With a named database (Table 1) | 645 | 300 | 46.5% | 345 | 53.3% |
| Without a database name (Table 2) | 382 | 149 | 39.0% | 233 | 61.0% |
| All published data sources | 1,027 | 449 | 43.7% | 577 | 56.2% |

Published Data Sources by Database (Top 20)

| Database | Connection Type | Published DS | To Migrate | % Migrate | To Retire | % Retire | Migrating Workbooks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| teceda | Amazon Redshift | 165 | 82 | 49.7% | 83 | 50.3% | 107 |
| COE-DW-PROD | SQL Server | 69 | 45 | 65.2% | 24 | 34.8% | 65 |
| issegmentdata | Amazon Redshift | 69 | 34 | 49.3% | 35 | 50.7% | 40 |
| ss_rs_ts_glog_global_db | Amazon Redshift | 68 | 33 | 48.5% | 34 | 50.0% | 74 |
| ss_rs_cs_common_db | Amazon Redshift | 60 | 16 | 26.7% | 44 | 73.3% | 17 |
| te_global_data | Denodo | 55 | 19 | 34.5% | 36 | 65.5% | 39 |
| techr | Amazon Redshift | 44 | 19 | 43.2% | 25 | 56.8% | 25 |
| IND_BA | SQL Server | 14 | 11 | 78.6% | 3 | 21.4% | 11 |
| dms_deployment | MySQL | 13 | 13 | 100.0% | 0 | 0.0% | 15 |
| ss_rs_cs_channel_db | Amazon Redshift | 11 | 2 | 18.2% | 9 | 81.8% | 2 |
| acoe_db | Amazon Redshift | 9 | 2 | 22.2% | 7 | 77.8% | 2 |
| InfoSecAssetInv | SQL Server | 9 | 0 | 0.0% | 9 | 100.0% | 0 |
| derp8_plant | PostgreSQL | 8 | 3 | 37.5% | 5 | 62.5% | 3 |
| tedatacatalog | Databricks | 8 | 1 | 12.5% | 7 | 87.5% | 1 |
| ss_rs_ts_sensors_db | Amazon Redshift | 7 | 5 | 71.4% | 2 | 28.6% | 14 |
| workgroup | PostgreSQL | 7 | 4 | 57.1% | 3 | 42.9% | 4 |
| PredictiveMaintenance | SQL Server | 7 | 4 | 57.1% | 3 | 42.9% | 4 |
| mes | PostgreSQL | 7 | 3 | 42.9% | 4 | 57.1% | 3 |
| BPC | SQL Server | 7 | 1 | 14.3% | 6 | 85.7% | 1 |
| COE-PA-Prod-DB | SQL Server | 6 | 5 | 83.3% | 1 | 16.7% | 5 |
| Other databases (42) | Various | 81 | 28 | 34.6% | 53 | 65.4% | 35 |
| Published DS with a named database | 62 databases | 645 | 300 | 46.5% | 344 | 53.3% | 421 |

Published Data Sources Connections without a Database

| Connection Type (no database name) | Published DS | To Migrate | % Migrate | To Retire | % Retire | Migrating Workbooks |
| --- | --- | --- | --- | --- | --- | --- |
| Hyper Extract (extract / Prep flow output) | 135 | 45 | 33.3% | 90 | 66.7% | 52 |
| Microsoft Excel | 59 | 27 | 45.8% | 32 | 54.2% | 28 |
| Excel / CSV files (mixed) | 47 | 23 | 48.9% | 24 | 51.1% | 24 |
| SharePoint / OneDrive - Excel | 35 | 9 | 25.7% | 26 | 74.3% | 11 |
| Oracle | 31 | 12 | 38.7% | 19 | 61.3% | 15 |
| Amazon Redshift | 15 | 9 | 60.0% | 6 | 40.0% | 10 |
| SAP HANA | 15 | 12 | 80.0% | 3 | 20.0% | 12 |
| Multiple databases | 11 | 2 | 18.2% | 9 | 81.8% | 3 |
| Denodo | 10 | 5 | 50.0% | 5 | 50.0% | 8 |
| Text File (CSV) | 7 | 1 | 14.3% | 6 | 85.7% | 1 |
| SharePoint / OneDrive - CSV | 4 | 4 | 100.0% | 0 | 0.0% | 9 |
| OneDrive - Excel | 4 | 0 | 0.0% | 4 | 100.0% | 0 |
| SharePoint | 4 | 0 | 0.0% | 4 | 100.0% | 0 |
| Databricks | 3 | 0 | 0.0% | 3 | 100.0% | 0 |
| Unresolved | 1 | 0 | 0.0% | 1 | 100.0% | 0 |
| OData | 1 | 0 | 0.0% | 1 | 100.0% | 0 |
| Published DS without a database name | 382 | 149 | 39.0% | 233 | 61.0% | 173 |

Table Recommendation Counts by Connection Type

| Connection Type | Total Tables | Recommended for Migration | % Migration | Recommended for Retirement | % Retirement |
| --- | --- | --- | --- | --- | --- |
| Amazon Redshift | 1,003 | 668 | 66.6% | 334 | 33.3% |
| Multiple databases | 372 | 172 | 46.2% | 200 | 53.8% |
| Excel / CSV files (mixed) | 345 | 187 | 54.2% | 158 | 45.8% |
| SQL Server | 293 | 115 | 39.2% | 178 | 60.8% |
| Microsoft Excel | 207 | 113 | 54.6% | 94 | 45.4% |
| SharePoint / OneDrive - Excel | 166 | 22 | 13.3% | 144 | 86.7% |
| Oracle | 105 | 45 | 42.9% | 60 | 57.1% |
| Denodo | 65 | 27 | 41.5% | 38 | 58.5% |
| PostgreSQL | 54 | 44 | 81.5% | 10 | 18.5% |
| Text File (CSV) | 24 | 2 | 8.3% | 22 | 91.7% |
| SAP HANA | 15 | 12 | 80.0% | 3 | 20.0% |
| Databricks | 14 | 3 | 21.4% | 11 | 78.6% |
| OData | 6 | 0 | 0.0% | 6 | 100.0% |
| SharePoint | 5 | 0 | 0.0% | 5 | 100.0% |
| MySQL | 4 | 4 | 100.0% | 0 | 0.0% |
| SharePoint / OneDrive - CSV | 4 | 4 | 100.0% | 0 | 0.0% |
| OneDrive - Excel | 4 | 0 | 0.0% | 4 | 100.0% |
| Hyper Extract (extract / Prep flow output) | 3 | 1 | 33.3% | 2 | 66.7% |
| Total | 2,689 | 1,419 | 52.8% | 1,269 | 47.2% |

Table Recommendation Counts by Databases

| Connection Type | Database | Published DS | Total Tables | To Migrate | % Migration | To Retire | % Retirement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Amazon Redshift | teceda | 165 | 116 | 87 | 75.0% | 29 | 25.0% |
| Amazon Redshift | issegmentdata | 69 | 100 | 55 | 55.0% | 45 | 45.0% |
| SQL Server | COE-DW-PROD | 69 | 69 | 52 | 75.4% | 17 | 24.6% |
| Amazon Redshift | ss_rs_ts_glog_global_db | 68 | 65 | 41 | 63.1% | 24 | 36.9% |
| Amazon Redshift | ss_rs_cs_common_db | 60 | 63 | 17 | 27.0% | 46 | 73.0% |
| Denodo | te_global_data | 55 | 53 | 32 | 60.4% | 21 | 39.6% |
| Amazon Redshift | techr | 44 | 53 | 25 | 47.2% | 28 | 52.8% |
| PostgreSQL | workgroup | 7 | 35 | 34 | 97.1% | 1 | 2.9% |
| SQL Server | DataPoolTEnet | 2 | 28 | 0 | 0.0% | 28 | 100.0% |
| Amazon Redshift | ss_rs_ts_sensors_db | 7 | 24 | 13 | 54.2% | 11 | 45.8% |
| Various | Other databases (40) |  | 200 | 94 | 47.0% | 106 | 53.0% |
|  | Total |  | 806 | 450 | 55.8% | 356 | 44.2% |

  - Findings & Insights

- 178 of the 449 are used by two or more migrating workbooks.

- Many of the 449 overlap the same database and tables.

- 73 of 449 use custom SQL.

- Seven databases: teceda, COE-DW-PROD, issegmentdata, ss_rs_ts_glog_global_db, ss_rs_cs_common_db, te_global_data and techr hold 248 of the 449 migrating published data sources (55%). Move them into semantic models that replace the published data sources.

- teceda (Redshift) : 165 published data sources, 82 migrating (50%), used by 107 migrating workbook connections.instead of 82 separate datasets.

- Redshift segment databases. issegmentdata (34 of 69), ss_rs_ts_glog_global_db (33 of 68) and techr (19 of 44) are about half migrating. Migrate only the tables the migrating data sources use.

- Extracts and Prep flow outputs:135 published data sources are Hyper extracts or Prep flow outputs with no database behind them; 45 of them migrate. Rebuild them into Power Query or OneData.

- File-based published data sources: Excel (27 of 59), mixed Excel/CSV (23 of 47) and SharePoint Excel (9 of 35) make up 141 file-based published data sources, 63 of them migrating (counts include all SharePoint/OneDrive Excel and CSV variants). Migrate them into governed SharePoint library with a named owner and a refresh schedule.

- Tableau Prep: Disposition recommendations for ~ 1311 Tableau Prep Flows

  - Approach

- Exported metadata from Tableau sites using Capgemini’s Tableau Metadata Extract Agent (TME). This includes:

  - Associated Workbooks

  - Data Source Connection Type

  - Databases

  - Tables

- Consolidated metadata across sites to one master file.

- Complexity Logic is based on a count of Input tables.

  - 1-3 tables = Low complexity

  - 4-6 tables = Medium complexity

  - 7+ = High complexity

- Integrated our workbook recommendations.

  - Recommendations

We are recommending migration of 250 (19% of current 1311) Prep Flows based on their association with 221 workbooks recommended for migration.

Recommended Flows to Migrate by Complexity

| Complexity | Prep Flows | % of Migrating Flows | # of Tables used per Flow | Flows with Custom SQL Inputs |
| --- | --- | --- | --- | --- |
| Low | 125 | 50.0% | 1 - 3 | 24 |
| Medium | 67 | 26.8% | 4 - 6 | 14 |
| High | 58 | 23.2% | 7 or more | 23 |
| Total | 250 | 100.0% |  | 61 |

Prep Flow Migration Recommendations by Tableau Site and Complexity

| Tableau Site | % by Site | Prep Flows to Migrate | Low | % Low | Medium | % Medium | High | % High | Migrating Workbook Connections |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Global Supply Chain | 26.8% | 67 | 51 | 76.1% | 5 | 7.5% | 11 | 16.4% | 45 |
| Transportation Segment | 22.8% | 57 | 30 | 52.6% | 10 | 17.5% | 17 | 29.8% | 47 |
| Industrial Segment | 19.6% | 49 | 15 | 30.6% | 19 | 38.8% | 15 | 30.6% | 31 |
| Big Data Analytics | 13.2% | 33 | 16 | 48.5% | 11 | 33.3% | 6 | 18.2% | 4 |
| Corporate Engineering | 6.8% | 17 | 3 | 17.6% | 8 | 47.1% | 6 | 35.3% | 10 |
| Universal | 6.4% | 16 | 5 | 31.3% | 10 | 62.5% | 1 | 6.3% | 14 |
| Transportation Segment with Cost | 2.8% | 7 | 4 | 57.1% | 2 | 28.6% | 1 | 14.3% | 13 |
| Global Corporate (Finance/Audit/Legal) | .8% | 2 | 0 | 0.0% | 2 | 100.0% | 0 | 0.0% | 2 |
| Human Resources | .4% | 1 | 1 | 100.0% | 0 | 0.0% | 0 | 0.0% | 1 |
| Corporate Strategy | .4% | 1 | 0 | 0.0% | 0 | 0.0% | 1 | 100.0% | 1 |
| Total | 100% | 250 | 125 | 50.0% | 67 | 26.8% | 58 | 23.2% | 168 |

Server Sources for Tableau Prep Flows

| Server Name | Connection Type | Prep Flows | Migrate | % Migrate | Retire | % Retire |
| --- | --- | --- | --- | --- | --- | --- |
| te-aws-eda-redshiftcluster.cdtpvvbthvii.us-east-1.redshift.amazonaws.com | Amazon Redshift | 278 | 75 | 27.0% | 78 | 28.1% |
| dvprod | Denodo | 256 | 47 | 18.4% | 40 | 15.6% |
| te-aws-eda-selfservice-common-redshiftcluster.cq3kjbx2zp8i.us-east-1.redshift.amazonaws.com | Amazon Redshift / Denodo | 202 | 50 | 24.8% | 38 | 18.8% |
| https://insights.connect.te.com | Published Data Source | 63 | 12 | 19.0% | 5 | 7.9% |
| CNDA1DB001 | SQL Server | 40 | 1 | 2.5% | 7 | 17.5% |
| ibpdbp01 | Oracle | 36 | 6 | 16.7% | 9 | 25.0% |
| Solar.amp.com | Oracle | 34 | 8 | 23.5% | 10 | 29.4% |
| http://us194ap012.tycoelectronics.net | PostgreSQL / File Based | 32 | 19 | 59.4% | 4 | 12.5% |
| https://tableau-prod.connect.te.com | Tableau Published Data Source | 26 | 10 | 38.5% | 9 | 34.6% |
| te-aws-hr-redshift-cluster.cjddorcehwap.us-east-1.redshift.amazonaws.com | Amazon Redshift | 23 | 1 | 4.3% | 7 | 30.4% |
| solar_gdwp2 | Oracle | 22 | 2 | 9.1% | 4 | 18.2% |
| hanahp1 | SAP HANA | 22 | 3 | 13.6% | 1 | 4.5% |
| DED14AP450 | MySQL | 21 | 20 | 95.2% | 0 | 0.0% |
| hanahp1.us.tycoelectronics.com:31315 | SAP HANA | 20 | 0 | 0.0% | 0 | 0.0% |
| solar.us.tycoelectronics.com | Oracle | 16 | 9 | 56.2% | 3 | 18.8% |
| te-aws-ind-analytics-redshiftcluster.ciirnb83swca.us-east-1.redshift.amazonaws.com | Amazon Redshift | 16 | 0 | 0.0% | 3 | 18.8% |
| te-aws-eda-selfservice-common-redshiftcluster-dev.cypzntldvots.us-east-1.redshift.amazonaws.com | Amazon Redshift | 12 | 3 | 25.0% | 5 | 41.7% |
| US194AP012 | Amazon Redshift | 11 | 1 | 9.1% | 1 | 9.1% |
| USDCAPWDB0001 | SQL Server | 11 | 3 | 27.3% | 1 | 9.1% |
| de510ap93.de.tycoelectronics.com | Oracle | 10 | 6 | 60.0% | 0 | 0.0% |

- Data Lineage & Modeling Analysis

  - Approach

    - Extracted metadata by site and content type available on Tableau Server, including workbooks, embedded and published data sources, Prep Flows, connections, tables and custom SQL.

    - Traced every workbook down to its physical data sources.

    - Matched each workbook and its sources by its object ID and other attributes.

    - A data source, Prep Flow, database or table is recommended for migration if at least one migrating workbook depends on it.

  - Sources for Lineage Assessment

| # | Source | What it provides |
| --- | --- | --- |
| 1 | Tableau Server metadata (REST / Metadata API) | Workbooks, data sources, flows, connection, tables, fields |
| 2 | Lineage file per site (15 sites) | Object -> data source -> table lineage |
| 3 | Custom SQL exports per site | SQL query for workbook and data sources |
| 4 | Prep Flow lineage file | Flow input data sources and custom SQL |
| 5 | ARD file | Migrate / Retire, criticality and complexity per workbook. |

  - Findings & Recommendations

| # | Finding | Evidence | Recommendations |
| --- | --- | --- | --- |
| 1 | Most models are embedded, not published | 1,202 of 1,670 migrating data sources (72%) are embedded in workbooks; only 449 are published. | Consolidate into shared Power BI semantic models. |
| 2 | Many single-use data models | 854 migrating data sources (51%) serve only one workbook; 583 of them are embedded. | Merge many small, single-purpose models into subject-area models. |
| 3 | Core dimensions re-joined in many data sources | dimension_customer_current in 35 data sources, dimension_date in 29, dimension_network_user in 28, dimension_material_plants_current in 27. | Build conformed dimensions once (Customer, Date, Material / Plant, User) and reuse them across models. |
| 4 | Tables shared across workbooks and sites | 1,726 source tables used by migrating content are shared by 2 or more workbooks; 218 are shared across sites. | Design enterprise-level models with row-level security instead of one copy per site. |
| 5 | Logic held in Custom SQL | 397 migrating data sources (24%) use Custom SQL; 275 migrating workbooks leverage such connections/logic. | Shift business logic and data transformations to OneData. |
| 6 | Logic held in Prep flows | 198 migrating data sources are produced by Prep flows; 250 Flows are recommended for migration; 131 Flows feed other Flows. | Avoid a shadow ETL layer outside the data platform. Rebuild in Power BI DAX and/or OneData and/or Dataflow Gen2 / Fabric pipelines. |
| 7 | Cross-connection joins | 229 migrating data sources (14%) combine two or more connection types. | Avoid cross-source joins in the reporting layer. Integrate within OneData. |
| 8 | Database data mixed with files | 156 data sources join a database with Excel / csv files, including mapping tables & target files. | Avoid manual reference files feeding reporting models. Move to governed tables within OneData where possible. |
| 9 | Heavy dependence on files | Excel / csv / SharePoint files feed 380 (39%) of migrating workbooks. | Establish governance to reduce reliance on files. Move to governed tables within OneData where possible. |